# MediLog Logsheet (Continuation)

Project: MediLog

Note: Times and statuses reflect corrected entries as discussed.

| Week | Activity Planned | Activity Done | Time Spent (hrs) |
| --- | --- | --- | --- |
| Week 11 (13–19 July) | Implement dual calendar (AD/BS) and reminder scheduling | Implemented reminders (CRUD, API, UI) with MongoDB; added BS conversion utilities in lib/calendar.ts. Set up client-side periodic checks for upcoming reminders and Browser Notification API. node-cron dependency added for future use, but not used in current codebase. | 10 |
| Week 12–13 (20 July – 2 Aug) | File upload enhancements & AI integration | Integrated react-dropzone for drag-and-drop (single-file upload). Implemented server-side text extraction for PDF (pdf-parse), DOCX (mammoth), TXT, and image OCR (tesseract.js). Attempted Python AI integration (blocked by env/deps); pivoted to Google Gemini and successfully integrated it to extract lab values, generate summaries, and suggest tags for 'Lab Reports' in the upload flow. | 20 |
| Week 14 (3–9 Aug) | Document categorization + health insights | Category selection (Lab Reports, Prescriptions, Imaging, Other). Advanced filtering/search (category, tags, date range, lab-only) wired to /api/documents. Implemented SVG trend charts and abnormal value alerts in components/HealthInsights.tsx. | 13 |
| Week 15 (10–16 Aug) | User profile & language support | Added user profile fields in schema (blood type, allergies, emergency contacts); UI integration partial. QR health summary planned but not fully implemented. English/Nepali labels added to key components and BS date display via lib/calendar.ts — implemented but pending full testing. | 12 |
| Week 16 (17 Aug) | Final polish & testing | Responsive UI refinements; improved error handling/logging; partial end-to-end testing; fixed critical bugs; prepared final report. Note: persistent audit logs are not implemented (console logs only). | 14 |